Gather Phase 1

User Magic Link Auth — Build Tickets

# Overview

Phase 1 introduces persistent user accounts with magic link authentication. This is the foundation for all subsequent monetisation and entitlement work. The implementation must preserve all existing functionality — legacy host tokens continue to work throughout.

Sequence

Tickets are ordered by dependency. Complete each before starting the next.

| # | Ticket | Depends On |
| --- | --- | --- |
| 1.1 | User + Session schema | None |
| 1.2 | Resend integration | None |
| 1.3 | Magic link send flow | 1.1, 1.2 |
| 1.4 | Magic link verify + session create | 1.3 |
| 1.5 | Session middleware | 1.4 |
| 1.6 | Host claim flow | 1.5 |
| 1.7 | EventRole join table | 1.6 |
| 1.8 | Dual-run validation | 1.7 |

## Ticket 1.1 — User + Session Schema

Type: Schema migration

Risk: Low (additive only)

Estimated effort: 1-2 hours

Context

Gather currently has Person records but no persistent user accounts. This ticket introduces the User and Session tables required for magic link auth. User is distinct from Person — User is an authenticated account; Person/Guest is an event-scoped participant identity.

Acceptance Criteria

- User table exists with: id, email (unique), createdAt, updatedAt

- Session table exists with: id, userId (FK), token (unique, indexed), expiresAt, createdAt

- MagicLink table exists with: id, email, token (unique), expiresAt, usedAt, createdAt

- Migration runs without affecting existing tables

- Prisma client regenerated and types available

Schema Definition

model User {

id        String    @id @default(cuid())

email     String    @unique

createdAt DateTime  @default(now())

updatedAt DateTime  @updatedAt

sessions  Session[]

eventRoles EventRole[]

}

model Session {

id        String   @id @default(cuid())

userId    String

user      User     @relation(fields: [userId], references: [id])

token     String   @unique

expiresAt DateTime

createdAt DateTime @default(now())

@@index([token])

}

model MagicLink {

id        String    @id @default(cuid())

email     String

token     String    @unique

expiresAt DateTime

usedAt    DateTime?

createdAt DateTime  @default(now())

@@index([token])

@@index([email])

}

Do Not Break

- Existing Person table unchanged

- Existing AccessToken table unchanged

- All current magic link (h/c/p) flows continue to work

Verification

- Run migration: npm run db:migrate

- Verify tables exist in database

- Verify existing event creation still works

- Verify existing host token access still works

## Ticket 1.2 — Resend Integration

Type: Infrastructure

Risk: Low

Estimated effort: 1 hour

Context

Magic link auth requires transactional email. This ticket adds Resend as the email provider with a simple wrapper for sending.

Acceptance Criteria

- Resend SDK installed (npm install resend)

- RESEND_API_KEY added to .env.example

- Email wrapper created at src/lib/email.ts

- Wrapper exports sendMagicLinkEmail(to: string, token: string)

- Email template is plain text, includes link with token

- From address configurable via ENV (default: noreply@gather.app)

Implementation

// src/lib/email.ts

import { Resend } from 'resend';

const resend = new Resend(process.env.RESEND_API_KEY);

export async function sendMagicLinkEmail(

to: string,

token: string

) {

const baseUrl = process.env.NEXT_PUBLIC_APP_URL || 'http://localhost:3000';

const link = `${baseUrl}/auth/verify?token=${token}`;

await resend.emails.send({

from: process.env.EMAIL_FROM || 'Gather <noreply@gather.app>',

to,

subject: 'Sign in to Gather',

text: `Click here to sign in to Gather:\n\n${link}\n\nThis link expires in 15 minutes.`,

});

}

Environment Variables

RESEND_API_KEY=re_xxxxx

EMAIL_FROM=Gather <noreply@yourdomain.com>

NEXT_PUBLIC_APP_URL=http://localhost:3000

Verification

- Create test script that sends email to your address

- Verify email arrives with correct link format

- Verify link includes token parameter

## Ticket 1.3 — Magic Link Send Flow

Type: API + UI

Risk: Low

Estimated effort: 2-3 hours

Context

This ticket creates the "enter email → receive magic link" flow. It includes the API endpoint and a minimal sign-in UI.

Acceptance Criteria

- POST /api/auth/magic-link endpoint exists

- Endpoint accepts { email: string } in body

- Endpoint creates MagicLink record (15-minute expiry)

- Endpoint calls sendMagicLinkEmail

- Endpoint returns 200 OK (no email confirmation to prevent enumeration)

- Rate limit: max 3 requests per email per 15 minutes

- Sign-in page exists at /auth/signin with email input form

API Implementation

// src/app/api/auth/magic-link/route.ts

import { prisma } from '@/lib/prisma';

import { sendMagicLinkEmail } from '@/lib/email';

import { randomBytes } from 'crypto';

export async function POST(req: Request) {

const { email } = await req.json();

// Rate limit check

const recentCount = await prisma.magicLink.count({

where: {

email,

createdAt: { gte: new Date(Date.now() - 15 * 60 * 1000) }

}

});

if (recentCount >= 3) {

return Response.json({ ok: true }); // Silent fail

}

const token = randomBytes(32).toString('hex');

const expiresAt = new Date(Date.now() + 15 * 60 * 1000);

await prisma.magicLink.create({

data: { email, token, expiresAt }

});

await sendMagicLinkEmail(email, token);

return Response.json({ ok: true });

}

UI Requirements

- Simple form: email input + submit button

- Success state: "Check your email for a sign-in link"

- Error state: "Something went wrong, please try again"

- No indication of whether email exists (security)

Verification

- Submit email → receive email within 30 seconds

- Submit same email 4 times → only 3 emails sent

- MagicLink record created in database with correct expiry

## Ticket 1.4 — Magic Link Verify + Session Create

Type: API + UI

Risk: Medium (auth-critical)

Estimated effort: 2-3 hours

Context

When user clicks the magic link, this flow verifies the token, creates or finds the User, creates a Session, and sets a session cookie.

Acceptance Criteria

- GET /auth/verify?token=xxx page exists

- Page validates token against MagicLink table

- Expired or used tokens show error message

- Valid token: mark MagicLink as used (set usedAt)

- Valid token: find or create User by email

- Valid token: create Session (30-day expiry)

- Valid token: set httpOnly cookie with session token

- Valid token: redirect to /plan/events (or returnUrl if provided)

Implementation Notes

// Session token generation

const sessionToken = randomBytes(32).toString('hex');

// Cookie settings

cookies().set('session', sessionToken, {

httpOnly: true,

secure: process.env.NODE_ENV === 'production',

sameSite: 'lax',

maxAge: 30 * 24 * 60 * 60, // 30 days

path: '/'

});

Error States

- Token not found → "Invalid or expired link. Request a new one."

- Token expired → "This link has expired. Request a new one."

- Token already used → "This link has already been used. Request a new one."

Verification

- Click valid link → session cookie set → redirected to /plan/events

- Click expired link → error message shown

- Click link twice → second click shows "already used" error

- Session record created in database with correct userId and expiry

## Ticket 1.5 — Session Middleware

Type: Infrastructure

Risk: Medium

Estimated effort: 2 hours

Context

This ticket adds middleware to validate session cookies and expose the current user to API routes and pages. It does NOT enforce auth — that comes later. For now, it just makes user context available.

Acceptance Criteria

- Middleware reads session cookie on every request

- If valid session: attach user to request context

- If expired session: clear cookie, continue as unauthenticated

- If no session: continue as unauthenticated

- Helper function getUser() available in server components and API routes

- No routes are blocked — this is read-only context

Implementation

// src/lib/auth/session.ts

import { cookies } from 'next/headers';

import { prisma } from '@/lib/prisma';

export async function getUser() {

const sessionToken = cookies().get('session')?.value;

if (!sessionToken) return null;

const session = await prisma.session.findUnique({

where: { token: sessionToken },

include: { user: true }

});

if (!session || session.expiresAt < new Date()) {

// Clear expired session cookie

cookies().delete('session');

return null;

}

return session.user;

}

Logout Endpoint

// POST /api/auth/logout

export async function POST() {

const sessionToken = cookies().get('session')?.value;

if (sessionToken) {

await prisma.session.delete({ where: { token: sessionToken } });

cookies().delete('session');

}

return Response.json({ ok: true });

}

Verification

- After sign-in, getUser() returns user object

- After logout, getUser() returns null

- With expired session, getUser() returns null and clears cookie

- Existing /h/[token] routes still work (no blocking)

## Ticket 1.6 — Host Claim Flow

Type: Feature

Risk: Medium (migration-critical)

Estimated effort: 3-4 hours

Context

This is the migration bridge. When an existing host uses their legacy host token, they're prompted to "claim" their host account by entering an email. This creates a User and links their existing events to it. This preserves the "do not break" constraint.

Acceptance Criteria

- When accessing /h/[token], check if host Person has linked User

- If no linked User: show claim prompt (email input)

- Claim flow sends magic link to entered email

- After verification: create User, link to host Person

- After linking: redirect back to original host view

- If already linked: check if current session user matches

- If session user matches linked User: proceed normally

- If no session but User exists: prompt to sign in

Schema Addition

// Add to Person model

model Person {

// ... existing fields

userId    String?  // Optional link to User account

user      User?    @relation(fields: [userId], references: [id])

}

Flow Logic

1. User clicks legacy host link /h/[token]

2. Resolve token to Person (existing logic)

3. Check Person.userId:

- If null → show claim form

- If set → check session

4. Claim form submits email → creates MagicLink → sends email

5. User clicks magic link → verify → create/find User → set Person.userId → create session → redirect to /h/[token]

6. Now Person.userId is set and session exists → proceed to host view

UI Requirements

- Claim prompt: "To continue managing your events, enter your email to create an account."

- Email input + submit button

- Success: "Check your email to complete setup"

- After claim complete: seamless redirect to host view

Do Not Break

- Legacy host tokens continue to resolve

- Existing events remain accessible

- Claiming is prompted but not forced (user can dismiss and view read-only? or force claim?)

Decision Required

Should claiming be required to edit, or just prompted? Recommendation: Required for edit actions, but allow read-only view without claiming. This preserves access while encouraging migration.

Verification

- Access legacy host link → see claim prompt

- Enter email → receive magic link

- Click magic link → User created → Person.userId set → session active

- Access same host link again → proceed directly to host view

- Access from different browser → prompted to sign in

## Ticket 1.7 — EventRole Join Table

Type: Schema + Logic

Risk: Medium

Estimated effort: 2-3 hours

Context

This ticket introduces the EventRole table that connects Users to Events with a specific role (HOST, COHOST, COORDINATOR). This replaces the implicit "host = Person who created event" pattern with an explicit, queryable relationship.

Acceptance Criteria

- EventRole table exists with: id, userId, eventId, role (enum)

- Role enum: HOST, COHOST, COORDINATOR

- Unique constraint on (userId, eventId)

- When host claims account (1.6), EventRole record created with role=HOST

- Helper function getUserEventsWithRole(userId) returns events and roles

- Host view checks EventRole instead of (or in addition to) legacy token

Schema Definition

enum EventRoleType {

HOST

COHOST

COORDINATOR

}

model EventRole {

id        String        @id @default(cuid())

userId    String

user      User          @relation(fields: [userId], references: [id])

eventId   String

event     Event         @relation(fields: [eventId], references: [id])

role      EventRoleType

createdAt DateTime      @default(now())

@@unique([userId, eventId])

@@index([userId])

@@index([eventId])

}

Migration Logic

When host claims account (Ticket 1.6 flow), also:

- Find all Events where this Person is the host

- Create EventRole record for each with role=HOST

Verification

- After host claims, EventRole records exist for their events

- getUserEventsWithRole returns correct events and roles

- Multiple users can have roles on same event (future: co-host)

## Ticket 1.8 — Dual-Run Validation

Type: Testing + Validation

Risk: Low

Estimated effort: 2-3 hours

Context

This ticket validates that Phase 1 is complete and both auth paths work correctly. Legacy tokens and new User sessions must coexist without conflict.

Acceptance Criteria

- All legacy host token flows still work

- All legacy coordinator token flows still work

- All legacy participant token flows still work

- New User can sign in via magic link

- Claimed host can access events via session (no token needed)

- Unclaimed host can still use legacy token

- Session expiry works correctly (30 days)

- Logout clears session

Test Matrix

| Scenario | Expected | Status |
| --- | --- | --- |
| Legacy host token access | Works + claim prompt | [ ] |
| Legacy coordinator token access | Works unchanged | [ ] |
| Legacy participant token access | Works unchanged | [ ] |
| New user sign in | Magic link → session | [ ] |
| Claimed host via session | Direct access, no token | [ ] |
| Claimed host via old token | Works, uses session | [ ] |
| Session expiry | Logged out after 30d | [ ] |
| Logout | Cookie cleared | [ ] |
| Create new event (claimed) | EventRole created | [ ] |
| Create new event (unclaimed) | Works, legacy flow | [ ] |

Do Not Break Checklist

- Event creation still works

- AI plan generation still works

- Assignment flow still works

- Workflow transitions still work

- Participant RSVP still works

- Coordinator management still works

Completion

Phase 1 is complete when all test matrix items pass and all "do not break" items verified. Only then proceed to Phase 2 (Stripe + Entitlements).

# Phase 1 Summary

What This Delivers

- User accounts with email-based identity

- Magic link authentication (no passwords)

- 30-day persistent sessions

- Migration path for existing hosts (claim flow)

- EventRole relationship (User → Event with role)

- Zero breakage of existing functionality

What This Does NOT Deliver

- Billing / Stripe integration (Phase 2)

- Entitlement checks (Phase 2)

- Trial flow (Phase 2)

- Phone verification (Phase 2)

- Co-host invitation flow (Phase 2)

- Coordinator invitation flow (Phase 2)

Architecture Alignment

This implementation matches the locked architecture spec:

- User = authenticated account (distinct from Person/Guest)

- Magic link auth with 30-day sessions

- Host claim flow preserves legacy access

- EventRole enables future role management (co-host, coordinator)

- Dual-run period allows gradual migration

Next Phase Preview

Phase 2 will add:

- Stripe subscription integration

- Billing states (free, trialing, active, past_due, canceled)

- Entitlement checks (event creation limits)

- Trial flow with phone verification

- Grace period handling

Generated from Gather Monetisation + Auth Architecture spec